# CONCEPT NOTE

## Project Title: SARE Bitcoin Commerce Network (SBCN)

### Digitizing Africa's Agricultural Value Chain Through Bitcoin-Enabled Smart Card Infrastructure, Powered by Batolink Technology

Date: June 2026
Version: 2.0
Classification: Confidential – For Partnership Discussion

## 1. EXECUTIVE SUMMARY

This concept note proposes a strategic collaboration between SARE Africa, an integrated agribusiness development organization with an active Bitcoin merchant payment network, and Batolink Technologies, a digital smart card and payment platform technology provider.

The collaboration creates the SARE Bitcoin Commerce Network (SBCN) — a unified digital payment and identity ecosystem, powered by Batolink Technology, that enables consumers, merchants, farmers, and agribusinesses across East Africa to transact seamlessly using both Bitcoin and local fiat currency through a single smart card and mobile platform.

The network leverages SARE's existing Bitcoin-accepting agricultural marketplace and Batolink's payment infrastructure technology, creating Africa's first bitcoin-native agricultural commerce ecosystem that serves the entire value chain from rural producers to urban consumers.

Target Impact (Year 3):

- 250,000+ active cardholders

- 15,000+ Bitcoin-accepting merchant points

- $50M+ annual transaction volume

- 60% reduction in payment settlement time

- Financial inclusion for 100,000+ previously unbanked participants

## 2. THE PARTNERS

### 2.1 SARE Africa

Full Name: Sustainable Agriculture and Rural Empowerment Africa

Core Mandate: Transforming smallholder agriculture across Africa through market linkages, capacity building, and financial inclusion.

Key Assets:

- Network of 50,000+ smallholder farmers organized into cooperatives

- Bitcoin payment integration enabling consumers to purchase goods from network merchants using BTC

- Active merchant network of agro-dealers, produce buyers, processors, and exporters

- Market linkage infrastructure including aggregation centers and quality control

- Deep last-mile presence in rural agricultural communities across Kenya, Uganda, and Tanzania

- Training and extension network reaching thousands of farmers monthly

- Brand trust built through years of on-the-ground agricultural development work

Bitcoin Integration Capacity (Existing):

- Bitcoin payment gateway for consumer-to-merchant transactions

- Lightning Network integration for low-cost instant payments

- Multi-currency settlement (BTC, local fiat, stablecoins)

- Merchant onboarding and training for Bitcoin acceptance

- Transaction monitoring and reconciliation systems

### 2.2 Batolink Technologies

Core Competency: Digital smart card issuance, management infrastructure, and multi-functional payment platform technology.

Role in Collaboration: Technology infrastructure provider powering the SARE Bitcoin Commerce Network.

Key Technology Assets:

- Smart card issuance and management infrastructure

- Mobile application platform for card management and payments

- NFC/RFID card technology for offline and online transactions

- Merchant point-of-sale integration capabilities

- KYC/AML compliance infrastructure aligned with regional regulatory standards

- Scalable technology architecture capable of serving millions of users

- Multi-wallet architecture within single card/app

- Agent network technology for last-mile service delivery

Existing Capabilities:

- Multi-functional identity and payment cards

- Mobile money integration (M-Pesa, Airtel Money)

- Real-time transaction processing

- Multi-wallet architecture within single card/app

- Bitcoin wallet and Lightning Network integration capability

## 3. THE PROBLEM STATEMENT

### 3.1 Agricultural Value Chain Payment Friction

East Africa's agricultural sector faces persistent payment infrastructure challenges:

| Challenge | Impact |
| --- | --- |
| Cash dependency in rural areas | Security risks, no transaction history, limited financial traceability |
| Slow cross-border settlements | 3-7 days for regional agricultural trade payments |
| High remittance costs for diaspora purchasing goods for rural relatives | 7-12% fees on traditional remittance corridors |
| Limited bank penetration in farming communities | Only 23% of rural adults have formal bank accounts |
| Foreign exchange friction for agricultural exports | Multiple intermediary banks, unfavorable rates |
| No payment-linked traceability | Inability to verify product origin and quality through payment records |

### 3.2 The Bitcoin Opportunity

Bitcoin and the Lightning Network offer solutions:

- Instant settlement regardless of borders

- Near-zero transaction costs via Lightning Network

- Immutable transaction records for traceability

- No correspondent banking required

- Programmable money through smart contracts

- Financial sovereignty for unbanked populations

SARE Africa has already built this capability. The missing element is a scalable consumer and merchant interface — the card and application layer that Batolink Technology provides.

## 4. THE SOLUTION: SARE BITCOIN COMMERCE NETWORK

### 4.1 Product Overview

The SARE Bitcoin Commerce Card, powered by Batolink Technology, is a physical and digital payment instrument that unifies:

text

┌─────────────────────────────────────────────────────────────┐

│                                                             │

│   ONE CARD = FOUR FUNCTIONS                                 │

│                                                             │

│   ┌─────────┐  ┌─────────┐  ┌──────────┐  ┌─────────────┐ │

│   │ Identity│  │  Fiat   │  │ Bitcoin  │  │  SARE       │ │

│   │  Card   │  │ Wallet  │  │  Wallet  │  │  Marketplace│ │

│   │         │  │         │  │          │  │  Access     │ │

│   └─────────┘  └─────────┘  └──────────┘  └─────────────┘ │

│                                                             │

│                  POWERED BY BATOLINK TECHNOLOGY              │

└─────────────────────────────────────────────────────────────┘

### 4.2 Cardholder Segments

The network serves five distinct customer segments, each with tailored functionality:

#### SEGMENT A: CONSUMERS (Urban & Diaspora)

Profile: Individuals purchasing agricultural goods from SARE-network merchants for personal consumption, family support, or gifting.

Card Features:

- Bitcoin wallet (custodial, with optional non-custodial upgrade)

- Fiat wallet linked to mobile money

- Direct access to SARE Marketplace within the SARE app, powered by Batolink

- Scan-to-pay at physical SARE merchant locations

- Scheduled/recurring purchases (weekly produce orders)

- Diaspora mode: Purchase goods for rural delivery to relatives

Value Proposition:

- Buy fresh farm produce directly from producers

- Pay with Bitcoin or local currency — one card, both options

- Diaspora users: Send value home as goods, not just money (eliminates remittance fee and ensures intended use)

- Transparent pricing with blockchain-verified transactions

- Build Bitcoin savings through cashback rewards

#### SEGMENT B: FARMERS & PRODUCERS

Profile: Smallholder farmers, cooperatives, and agricultural producers in SARE's network who sell through the marketplace.

Card Features:

- Multi-currency receiving wallet (BTC, KES, UGX, TZS)

- Auto-conversion rules (e.g., convert 70% to KES immediately, hold 30% in BTC)

- Transaction history and income tracking for credit building

- Input purchase capability using accumulated BTC or fiat

- Cooperative dashboard for group leaders managing collective sales

Value Proposition:

- Receive payments instantly in preferred currency

- No bank account required — card functions as store of value

- Build verifiable transaction history for future loan applications

- Access to Bitcoin savings as a hedge against local currency depreciation

- Direct connection to urban and international consumers without intermediaries

#### SEGMENT C: MERCHANTS & AGRO-DEALERS

Profile: Businesses selling agricultural inputs (seeds, fertilizer, equipment), processed foods, or retail goods within the SARE network.

Card Features:

- Merchant point-of-sale interface (smartphone-based, no additional hardware)

- QR code generation for customer payments (Bitcoin Lightning and fiat)

- Inventory management linked to payment system

- Multi-location dashboard for chain merchants

- Instant settlement to fiat wallet or Bitcoin wallet

- Customer analytics and purchase patterns

Value Proposition:

- Accept Bitcoin payments without volatility risk (instant auto-conversion)

- Zero chargeback risk (Bitcoin transactions are final)

- Access to SARE's 50,000+ farmer network as customers

- Lower transaction fees than traditional card networks (1-2% vs 3-5%)

- New customer acquisition through network visibility

#### SEGMENT D: INSTITUTIONAL BUYERS

Profile: Hotels, restaurants, schools, hospitals, processors, and exporters purchasing agricultural produce in bulk.

Card Features:

- Corporate card accounts with spending controls and approval workflows

- Bulk payment capability (batch payments to multiple farmers simultaneously)

- Smart contract-based procurement (payment released upon delivery verification)

- Integration with institutional procurement systems via API

- Audit-ready transaction records on Bitcoin blockchain

- Multi-currency treasury management

Value Proposition:

- Streamlined procurement from verified SARE producer network

- Reduced payment processing costs for bulk transactions

- Immutable audit trail for procurement compliance

- Faster supplier payments improving relationships

- Bitcoin treasury option for organizations holding BTC

#### SEGMENT E: LOGISTICS & AGGREGATORS

Profile: Transporters, warehouse operators, aggregation center managers, and quality control agents facilitating the movement of goods.

Card Features:

- Payment-on-delivery verification system

- Escrow functionality (payment held until delivery confirmed)

- GPS-linked transaction verification

- Fuel and maintenance payments at partner stations

- Per-transaction commission receipt

Value Proposition:

- Guaranteed payment upon delivery confirmation

- Reduced cash handling risk on rural routes

- Transaction-linked delivery tracking

- Access to working capital based on delivery history

### 4.3 Full Technical Architecture

text

┌─────────────────────────────────────────────────────────────────────┐

│                    SBCN SYSTEM ARCHITECTURE                           │

│                 SARE Network — Powered by Batolink                    │

├─────────────────────────────────────────────────────────────────────┤

│                                                                     │

│  USER INTERFACE LAYER                                                │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐              │

│  │ Mobile App   │  │ Physical     │  │ Web Portal   │              │

│  │ (iOS/Android)│  │ Smart Card   │  │ (Desktop)    │              │

│  └──────┬───────┘  └──────┬───────┘  └──────┬───────┘              │

│         │                 │                 │                       │

│  ┌──────▼─────────────────▼─────────────────▼───────┐              │

│  │              API GATEWAY LAYER (Batolink)         │              │

│  │  Authentication │ Rate Limiting │ Request Routing │              │

│  └──────────────────────┬───────────────────────────┘              │

│                         │                                           │

│  ┌──────────────────────▼───────────────────────────┐              │

│  │              CORE SERVICES LAYER (Batolink)       │              │

│  │                                                   │              │

│  │  ┌─────────┐ ┌──────────┐ ┌──────────────┐      │              │

│  │  │ Identity│ │ Payment  │ │ Bitcoin      │      │              │

│  │  │ Service │ │ Orchestr-│ │ Service      │      │              │

│  │  │ (KYC)   │ │ ator     │ │              │      │              │

│  │  └────┬────┘ └─────┬────┘ └──────┬───────┘      │              │

│  │       │            │             │               │              │

│  │  ┌────▼────┐ ┌─────▼────┐ ┌──────▼───────┐      │              │

│  │  │ Card    │ │ Fiat     │ │ Lightning    │      │              │

│  │  │ Mgmt    │ │ Gateway  │ │ Node Manager │      │              │

│  │  └────┬────┘ └─────┬────┘ └──────┬───────┘      │              │

│  │       │            │             │               │              │

│  └───────┼────────────┼─────────────┼───────────────┘              │

│          │            │             │                               │

│  ┌───────▼────────────▼─────────────▼───────────────┐              │

│  │              INTEGRATION LAYER (Batolink)         │              │

│  │                                                   │              │

│  │  ┌──────────┐ ┌──────────┐ ┌──────────────┐     │              │

│  │  │ M-Pesa   │ │ Airtel   │ │ SARE         │     │              │

│  │  │ Gateway  │ │ Money    │ │ Marketplace  │     │              │

│  │  │          │ │ Gateway  │ │ API          │     │              │

│  │  └──────────┘ └──────────┘ └──────────────┘     │              │

│  │                                                   │              │

│  │  ┌──────────┐ ┌──────────┐ ┌──────────────┐     │              │

│  │  │ Bitcoin  │ │Exchange  │ │ Blockchain   │     │              │

│  │  │ Node     │ │Rate      │ │ Analytics    │     │              │

│  │  │ (BTC)    │ │Oracles   │ │ (Compliance) │     │              │

│  │  └──────────┘ └──────────┘ └──────────────┘     │              │

│  └─────────────────────────────────────────────────┘              │

│                                                                     │

│  ┌─────────────────────────────────────────────────┐              │

│  │           DATA & STORAGE LAYER (Batolink)        │              │

│  │  PostgreSQL │ Redis Cache │ IPFS (Receipts)     │              │

│  └─────────────────────────────────────────────────┘              │

│                                                                     │

│  OWNED & OPERATED BY: SARE Africa                                   │

│  TECHNOLOGY INFRASTRUCTURE BY: Batolink Technologies                │

│                                                                     │

└─────────────────────────────────────────────────────────────────────┘

### 4.4 Bitcoin Integration Deep-Dive

#### On-Chain Bitcoin Operations

- Deposits: Cardholders receive Bitcoin via on-chain transactions to their wallet address

- Withdrawals: Cardholders can send Bitcoin to external addresses (with enhanced verification)

- Settlement: Large merchant settlements batched on-chain to optimize fees

- Cold Storage: Majority of funds held in multi-signature cold storage; hot wallet for daily liquidity

- Confirmation Management: 1-confirmation accepted for transactions below $1,000; 3-confirmations above

#### Lightning Network Operations

- Instant Payments: All point-of-sale transactions routed through Lightning

- Channel Management: Automated channel opening/closing based on usage patterns

- Liquidity: Batolink Technology operates as a Lightning Service Provider, managing inbound/outbound liquidity

- Routing: Participates in network routing, earning small fees on relayed payments

- Invoicing: Lightning invoices generated dynamically for each transaction

#### Bitcoin-to-Fiat Conversion Engine

text

CUSTOMER PAYS IN BTC

│

▼

┌──────────────────┐

│  Exchange Rate   │◄── Oracles (Binance, Kraken, Local P2P)

│  Oracle Check    │

└────────┬─────────┘

│

▼

┌──────────────────┐

│  Conversion      │

│  Decision Engine │

└────────┬─────────┘

│

┌────┴────┐

│         │

▼         ▼

┌────────┐ ┌────────┐

│Hold BTC│ │Convert │

│in      │ │to Fiat │

│Wallet  │ │        │

└───┬────┘ └───┬────┘

│          │

▼          ▼

┌────────┐ ┌────────┐

│BTC     │ │Fiat    │

│Balance │ │Wallet  │

│Updates │ │or      │

│        │ │M-Pesa  │

│        │ │Credited│

└────────┘ └────────┘

Conversion Rules (Configurable by User):

- Instant conversion: All BTC converted to fiat at time of transaction

- Threshold hold: Hold BTC up to X amount; convert excess

- Percentage split: Convert X% to fiat, hold remainder in BTC

- Time-based: Hold all BTC; convert only on specific days

- Price-triggered: Convert only when BTC/KES rate reaches target

### 4.5 Smart Contract Layer (Bitcoin Script)

While Bitcoin's scripting language is limited compared to Ethereum, the network implements sophisticated transaction types:

#### Escrow Contract (2-of-3 Multi-Signature)

text

Parties: Buyer, Seller, SARE (Mediator)

Unlock Conditions:

- 2 signatures required

- Normal case: Buyer + Seller sign upon delivery confirmation

- Dispute case: Mediator + either party sign after adjudication

- Timeout: Mediator + Buyer sign if no delivery after X blocks

#### Milestone Payment Contract (Hashed Time-Locked Contracts)

text

For Contract Farming:

- 30% released at planting (verified by extension officer)

- 30% released at mid-season (verified by field visit)

- 40% released at delivery (verified by quality check)

Each milestone: HTLC with time lock and hash preimage

Hash preimage revealed by SARE verification agent

#### Subscription/Recurring Payment (Lightning Native)

text

Weekly Produce Orders:

- Pre-authorized Lightning invoice generation

- Weekly invoice presented to customer

- One-tap approval in app

- Auto-pay option with spending limits

### 4.6 Revenue Model

| Revenue Stream | Description | Pricing | Beneficiary |
| --- | --- | --- | --- |
| Card Issuance Fee | One-time fee for physical card | $3-5 per card | SARE/Batolink split |
| Annual Card Fee | Maintenance and platform access | $2-5 per year | SARE/Batolink split |
| BTC/Fiat Conversion Spread | Spread on BTC-KES conversions | 1.0-1.5% | SARE/Batolink split |
| Lightning Routing Fees | Fees from routing payments through node | 0.01-0.05% | SARE/Batolink split |
| SARE Marketplace Commission | Percentage of each marketplace transaction | 2-3% (buyer side) | SARE |
| Merchant Subscription | Monthly fee for merchant dashboard access | $5-15/month | SARE/Batolink split |
| Institutional Account | Corporate account with advanced features | $50-200/month | SARE/Batolink split |
| Withdrawal Fee | External BTC withdrawal | Network fee + 0.1% | Batolink |
| API Access | Third-party integration to network | Tiered pricing | SARE/Batolink split |
| Data Analytics | Aggregated market intelligence reports | Subscription | SARE |

Projected Unit Economics (per active cardholder per month):

- Average Revenue Per User (ARPU): $1.80 - $3.50

- Average Transactions Per User: 4-6

- Customer Acquisition Cost (CAC): $2.50 - $4.00

- Payback Period: 1-2 months

## 5. BITCOIN-SPECIFIC USE CASES

### 5.1 Diaspora Goods Purchase

Current Pain Point: A Kenyan living in the UK wants to buy fresh produce for their parents in rural Kisumu. Options are:

- Send money via remittance (7% fee, parents may not use for intended purpose)

- No direct way to purchase goods remotely

SBCN Solution:

- Diaspora user opens SARE app (powered by Batolink), browses SARE Marketplace

- Selects weekly vegetable basket from a Kisumu-area farmer cooperative

- Pays in Bitcoin from their wallet

- Bitcoin travels Lightning Network instantly at near-zero cost

- Farmer cooperative receives payment confirmation within seconds

- Produce is delivered to parents' door within 24 hours

- Transaction recorded on Bitcoin blockchain as proof of purchase

Impact: Eliminates remittance fees, ensures intended use of funds, supports local farmers.

### 5.2 Cross-Border Agricultural Trade

Current Pain Point: A Tanzanian avocado exporter wants to buy from SARE farmers in Kenya for export to Europe. Payment process:

- Currency conversion: TZS → USD → KES (double conversion loss)

- Bank wire: 3-5 days settlement

- Correspondent bank fees: $25-50 per transaction

- Documentation friction

SBCN Solution:

- Tanzanian buyer funds their SARE Commerce Card with Bitcoin

- Purchases bulk avocados from Kenyan SARE cooperative via marketplace

- Pays in Bitcoin via Lightning Network

- Kenyan cooperative receives funds instantly

- Cooperative auto-converts 80% to KES via M-Pesa for immediate expenses

- Holds 20% in BTC as savings/investment

- Smart contract escrow releases payment upon border customs clearance

Impact: Settlement time reduced from 3-5 days to instant; fees reduced from $25-50 to under $0.10; currency conversion loss eliminated.

### 5.3 Input Financing with Bitcoin Collateral

Current Pain Point: Smallholder farmers need fertilizer at planting time but lack cash. Traditional microfinance charges 18-24% annual interest and requires group guarantees.

SBCN Solution:

- Farmer has accumulated Bitcoin through previous harvest sales

- Approaches SARE-affiliated agro-dealer for inputs worth KES 15,000

- Uses Bitcoin holdings as collateral via time-locked multi-signature contract

- Receives inputs immediately

- At harvest, sells produce through SARE Marketplace

- Loan repaid with portion of harvest proceeds (in BTC or KES)

- Collateral released back to farmer

- Interest rate: 5-8% (dramatically lower due to collateralized structure)

### 5.4 Cooperative Bulk Purchasing

Current Pain Point: Farmer cooperatives pool funds to purchase inputs in bulk for better pricing, but cash pooling is logistically difficult and lacks transparency.

SBCN Solution:

- 200 cooperative members each contribute Bitcoin equivalent of KES 500

- Funds pooled in cooperative multi-signature wallet (Chairman + Treasurer + SARE Mediator)

- Cooperative purchases bulk fertilizer at 30% discount

- Payment executed with 2-of-3 signatures via Lightning Network

- Every member can verify the transaction on Bitcoin blockchain

- Full transparency eliminates fraud concerns

### 5.5 Carbon Credit Integration (Future Phase)

Current Opportunity: SARE farmers practicing regenerative agriculture generate carbon credits. These can be tokenized and sold.

SBCN Solution:

- SARE verifies regenerative farming practices

- Carbon credits tokenized as RGB assets on Bitcoin/Lightning

- Credits sold to international buyers via SBCN marketplace

- Farmers receive Bitcoin directly for carbon sequestration

- Creates new revenue stream for sustainable farming

## 6. IMPLEMENTATION ROADMAP

### Phase 1: Foundation (Months 1-4)

Objective: Launch core Bitcoin-enabled card for existing SARE merchant network.

| Activity | Owner | Timeline |
| --- | --- | --- |
| Legal collaboration agreement signed | Both | Month 1 |
| Technical integration: Batolink platform ↔ SARE Marketplace API | Batolink/SARE | Months 1-2 |
| Bitcoin node and Lightning Network infrastructure deployment | Batolink | Months 1-2 |
| KYC/AML framework alignment with regional regulators | SARE/Legal | Months 1-3 |
| Card design and manufacturing (initial 10,000 units) | Batolink | Months 2-3 |
| Merchant POS app development | Batolink | Months 2-3 |
| Pilot market selection (2-3 agricultural hubs) | SARE | Month 2 |
| Agent network training (100 agents) | SARE | Month 3 |
| Closed beta with 500 users | Both | Month 4 |

Phase 1 Deliverables:

- Functional card and app with Bitcoin wallet

- 500 beta testers across consumer and merchant segments

- Integration with SARE Marketplace

- Operational Lightning node

- Regulatory approval or sandbox status

### Phase 2: Market Launch (Months 5-8)

Objective: Public launch in Kenya with aggressive merchant and consumer onboarding.

| Activity | Owner | Timeline |
| --- | --- | --- |
| Public launch event | Both | Month 5 |
| Consumer marketing campaign (urban centers) | SARE | Months 5-8 |
| Merchant onboarding drive (1,000+ merchants) | SARE | Months 5-8 |
| Farmer card distribution (5,000 farmers) | SARE | Months 5-8 |
| Institutional buyer pilot (5 institutions) | Both | Months 6-8 |
| Diaspora marketing campaign | SARE | Month 7 |
| Customer support infrastructure scaling | Batolink | Months 5-6 |
| Performance monitoring and iteration | Both | Months 5-8 |

Phase 2 Targets:

- 25,000 active cardholders

- 1,500 Bitcoin-accepting merchants

- $1.5M monthly transaction volume

- 95% transaction success rate

- Customer satisfaction score >4.0/5.0

### Phase 3: Expansion & Deepening (Months 9-18)

Objective: Geographic expansion and advanced feature rollout.

| Activity | Owner | Timeline |
| --- | --- | --- |
| Uganda market entry | Both | Month 9 |
| Tanzania market entry | Both | Month 12 |
| Smart contract-based escrow launch | Batolink | Month 10 |
| Input financing product launch | Both | Month 11 |
| Institutional procurement suite | Batolink | Month 12 |
| Carbon credit marketplace (beta) | SARE | Month 15 |
| Non-custodial wallet option | Batolink | Month 14 |
| API access for third-party developers | Batolink | Month 16 |
| Rwanda/Ethiopia market assessment | Both | Month 18 |

Phase 3 Targets:

- 150,000 active cardholders across 3 countries

- 8,000 merchants

- $12M monthly transaction volume

- 30% of transactions via Lightning Network

- 5 institutional procurement clients

### Phase 4: Ecosystem Maturity (Months 19-36)

Objective: Full ecosystem development with network effects driving organic growth.

| Activity | Owner | Timeline |
| --- | --- | --- |
| Pan-African expansion (5+ countries) | Both | Months 19-30 |
| DeFi integration (Bitcoin DeFi on Liquid/RSK) | Batolink | Month 24 |
| Tokenized agricultural assets | Both | Month 24 |
| Full carbon credit market | SARE | Month 24 |
| Insurance product integration | Both | Month 28 |
| API ecosystem with 50+ third-party apps | Batolink | Month 30 |
| Secondary market for trade finance notes | Both | Month 36 |

Phase 4 Targets:

- 500,000+ cardholders

- 20,000+ merchants

- $75M+ monthly transaction volume

- Operational in 5+ African countries

- Profitable unit economics across all segments

## 7. RISK MANAGEMENT FRAMEWORK

| Risk Category | Specific Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Regulatory | Central Bank ban on crypto-fiat integration | Medium | Critical | Proactive regulatory engagement; sandbox application; separate legal entity for Bitcoin operations |
| Regulatory | FATF grey-listing concerns | Low | High | Full Travel Rule compliance; blockchain analytics integration; transaction monitoring |
| Market | Bitcoin price volatility affecting user trust | High | Medium | Auto-conversion feature; user education; stablecoin option |
| Market | Low adoption in rural areas | Medium | High | USSD interface; agent network for assisted transactions; offline card capability |
| Technology | Lightning Network liquidity issues | Medium | Medium | Professional LSP partnership; automated channel management; redundant nodes |
| Technology | Smart card security breach | Low | Critical | Hardware security modules; industry certification; penetration testing |
| Operational | Agent network fraud | Medium | Medium | Multi-signature controls; transaction limits; real-time monitoring |
| Operational | Customer support scaling failure | Medium | High | Phased rollout; chatbot + human escalation; local language support |
| Financial | Exchange rate losses on BTC holdings | Medium | Medium | Strict treasury management policy; hedging; maximum BTC float limits |
| Reputational | Association with Bitcoin scams/negative press | Medium | Medium | Clear branding; educational content; compliance-first approach |

## 8. GOVERNANCE STRUCTURE

### 8.1 Joint Steering Committee

- 3 representatives from SARE Africa

  - CEO or designate (Co-Chair)

  - Head of Merchant Network

  - Head of Technology

- 3 representatives from Batolink Technologies

  - CEO or designate (Co-Chair)

  - Head of Product

  - Head of Engineering

Meeting Cadence: Monthly during Phase 1-2; Quarterly thereafter

Decision Rights:

- Strategic decisions: Unanimous consent required

- Operational decisions: Majority vote

- Technology decisions: Batolink lead with SARE input

- Merchant network decisions: SARE lead with Batolink input

### 8.2 Operating Structure

Proposed Structure: Joint collaboration with clearly defined roles

- SARE Africa: Network owner, brand owner, merchant relationships, farmer network, marketplace operations, regulatory engagement

- Batolink Technologies: Technology infrastructure provider, platform development, card manufacturing, app development, node operations, technical support

Revenue Sharing:

- Marketplace commissions: 100% SARE

- Technology fees (issuance, conversion, routing): 70% Batolink / 30% SARE

- Subscription fees: 60% Batolink / 40% SARE

- Data analytics: 50% SARE / 50% Batolink

## 9. FINANCIAL PROJECTIONS

### 9.1 Five-Year Revenue Forecast

| Year | Active Users | Annual TXN Volume | Gross Revenue | SARE Share | Batolink Share |
| --- | --- | --- | --- | --- | --- |
| 1 | 25,000 | $18M | $540,000 | $270,000 | $270,000 |
| 2 | 120,000 | $85M | $2,550,000 | $1,275,000 | $1,275,000 |
| 3 | 250,000 | $200M | $6,000,000 | $3,000,000 | $3,000,000 |
| 4 | 450,000 | $500M | $15,000,000 | $7,500,000 | $7,500,000 |
| 5 | 750,000 | $1.2B | $36,000,000 | $18,000,000 | $18,000,000 |

Assumptions: 3% blended revenue rate; 50/50 revenue split between SARE and Batolink

### 9.2 Investment Requirement

| Use of Funds | Phase 1-2 (Year 1) | Phase 3 (Year 2) | Total |
| --- | --- | --- | --- |
| Technology Development | $350,000 | $200,000 | $550,000 |
| Bitcoin/Lightning Infrastructure | $150,000 | $100,000 | $250,000 |
| Card Manufacturing (initial batch) | $100,000 | $150,000 | $250,000 |
| Regulatory & Legal | $150,000 | $50,000 | $200,000 |
| Marketing & User Acquisition | $200,000 | $300,000 | $500,000 |
| Operations & Team | $250,000 | $400,000 | $650,000 |
| Agent Network Development | $100,000 | $150,000 | $250,000 |
| Total | $1,300,000 | $1,350,000 | $2,650,000 |

Investment Split (Proposed):

- SARE Africa: 55% ($1,457,500) — lead partner, brand owner, network operator

- Batolink Technologies: 45% ($1,192,500) — technology partner, infrastructure provider

### 9.3 Path to Profitability

- Year 1: Investment phase; negative EBITDA

- Year 2: Approaching breakeven (monthly breakeven by Month 20)

- Year 3: EBITDA positive; $1.2M EBITDA

- Year 5: 35% EBITDA margin; $8.8M EBITDA

## 10. COMPETITIVE LANDSCAPE

| Competitor | Offering | SBCN Advantage |
| --- | --- | --- |
| BitPesa (AZA Finance) | B2B crypto-fiat forex | SBCN is B2C + B2B; broader merchant network; integrated marketplace |
| M-Pesa | Mobile money | SBCN adds Bitcoin rail; cross-border capability; lower fees for international transactions |
| Leaf Wallet | Agri-focused digital wallet | SBCN has Bitcoin integration; SARE's existing merchant network; established farmer trust |
| Traditional card networks (Visa/MC) | Payment processing | SBCN has lower fees; no chargebacks; Bitcoin functionality; offline capable |
| Local crypto exchanges | BTC buying/selling | SBCN integrates BTC utility (spending) not just speculation; real economy connection |

## 11. SUCCESS METRICS & KPIs

### 11.1 North Star Metric

Monthly Active Bitcoin Transactions (MABT) — The number of unique transactions per month involving Bitcoin as the settlement rail.

### 11.2 Key Performance Indicators

| Metric | Target (Year 1) | Target (Year 3) |
| --- | --- | --- |
| Active cardholders | 25,000 | 250,000 |
| Bitcoin-accepting merchants | 1,500 | 15,000 |
| Monthly transaction volume | $1.5M | $17M |
| Bitcoin as % of total volume | 35% | 60% |
| Lightning Network % of BTC transactions | 70% | 90% |
| Cardholder retention (90-day) | 65% | 80% |
| Merchant retention (90-day) | 75% | 85% |
| Average transaction value (BTC) | $25 | $35 |
| Customer acquisition cost | $3.50 | $2.00 |
| Net revenue per user (monthly) | $1.80 | $2.80 |
| System uptime | 99.5% | 99.9% |
| Transaction success rate | 95% | 99% |

## 12. CALL TO ACTION

This concept note is an invitation to formalize the collaboration between SARE Africa and Batolink Technologies to build the SARE Bitcoin Commerce Network, with SARE as the lead network operator and Batolink as the technology infrastructure provider.

### Immediate Next Steps:

- Week 1-2: Both parties review and provide feedback on this concept note

- Week 3-4: Legal teams begin drafting Collaboration Agreement

- Week 5-6: Technical teams conduct integration assessment and architecture review

- Week 7-8: Joint Steering Committee formation and first meeting

- Week 9-12: Due diligence completion and collaboration agreement signing

- Month 4: Phase 1 implementation kickoff

### Required Approvals:

- SARE Africa: Board approval for collaboration and resource allocation

- Batolink Technologies: Board approval for technology deployment and partnership terms

- Relevant Regulatory Bodies: Sandbox application or regulatory guidance request as needed

Document Prepared By: Strategic Planning Team
Contact for Discussion: Cadet (Batolink Global), Azim (SARE)
Distribution: SARE Africa Executive Team, Batolink Global Technologies Executive Team